# How to Organize the weekly follow up meeting

## Aim
Explain how to organize the weekly follow up meeting.
## How to
### Preparation
- Each member has to have a TODO note.
- Each member can bring its additional question(s).
- Define a time keeper.
- Print the latest Sonar report from the 5 past days.
### Issue review (25 minutes)
- Start the issue review by using the Github Pulse tool.
- Start by closed issues and finish by the opened ones. Do it chronologically.
- If opened issue is not correctly tagged then tag it
- If additional action has to be done, then:
  - Clearly define who has to do the action.
  - Actor(s) add the action into their TODO note.
### Code quality check (1 minute)
- Look at the latest Sonar report from the 5 past days.
- If an action has to be done, then:
  - Clearly define who has to do the action.
  - Actor(s) add the action into their TODO note.
### Additional Questions (5 minutes)
- Do a round table for each additional question(s) that have to be discussed.
- If an action has to be done, then:
  - Clearly define who has to do the action.
  - Actor(s) add the action into their TODO note.
## Notes